Project Documentation Guidelines

1. Project Planning & Management

- Project Proposal: The project is a cross-platform mobile app for iOS and Android, built with Flutter and Firebase111. Its core objective is to create a real-time, collaborative shopping list application where users can create lists, invite others, and see all changes reflected instantly across devices2.

- Project Plan: The project was structured with a 4-week timeline 3, including milestones for UI/UX design 4, Firebase integration 5, implementing real-time CRUD features 6, and final-week collaboration features and deployment777.

- Task Assignment & Roles: The team (Abdelrahman Ahmed Ibrahim Tageldin, Ziad Mohamed Ali Abdulshafi, Ziad Abdelhamid, Asmaa Ebrahim Aboulhosoon Ebrahim) operated with a collective contribution model. All members shared responsibility for all project facets, including UI/UX, Flutter/BLoC development, and Firebase backend implementation.

- Risk Assessment & Mitigation Plan:

  - Risk: Exceeding the Firebase "Spark Plan" (free tier) limits for database reads/writes, leading to unexpected project costs.

    - Mitigation: The project was limited to a small group of test users. Database usage was monitored via the Firebase console to ensure it stayed within the free limits.

  - Risk: Insecure Cloud Firestore rules could potentially allow users to access or modify data that does not belong to them.

    - Mitigation: Implemented Firebase rules that require users to be authenticated for all read/write operations8. Access to specific documents (shopping lists) is managed by checking if the authenticated user's ID exists within the list's collaborators array.

- KPIs (Key Performance Indicators):

  - Real-time Synchronization: Changes to a shopping list (adding/removing items) are reflected on all collaborators' devices instantly9.

  - Security: Users must be authenticated to access or modify any data, as enforced by Firebase security rules101010.

  - Cross-Platform: A single codebase delivers a functional application on both iOS and Android11.

  - Usability: The app emphasizes a clean and intuitive user interface12.

2. Lecturer Review

- (This section is to be filled out by Eng/ Michael Hany)

3. Requirements Gathering

- Stakeholder Analysis:

  - End Users: Individuals and groups (families, roommates) who need to coordinate shopping.

  - Developer (pentaRae): Responsible for building and maintaining the app.

  - Instructor (Eng/ Michael Hany): Responsible for project oversight and evaluation.

- User Stories & Use Cases:

  - "As a new user, I want to sign up for an account using my email and password so I can save my lists."

  - "As a user, I want to log in to my account."

  - "As a user, I want to create a new shopping list and give it a name."

  - "As a user, I want to view all the products available in the app."

  - "As a user, I want to add a product to an existing list or create a new list for it."

  - "As a user, I want to view the items in my list, including their quantity."

  - "As a user, I want to change the quantity of an item or remove it from my list."

  - "As a user (owner), I want to share my list with another user by their email."

  - "As a user, I want to see my lists separated into 'My Lists' (owned) and 'Shared With Me' (collaborator)."

  - "As a user (owner), I want to delete a list I no longer need."

  - "As a user (collaborator), I want to leave a list that was shared with me."

- Functional Requirements:

  - User Authentication (Sign Up, Sign In, Sign Out).

  - Create, Read, and Delete shopping lists.

  - Add, Read, Update, and Remove items from a list (with quantities).

  - Share lists with other registered users via email.

  - View all owned and shared lists separately.

  - Real-time updates for all collaborators on a list.

  - Browse a list of available products.

- Non-functional Requirements:

  - Security: Authentication is required to access any data13.

  - Performance: UI updates must be real-time when data changes in the backend1414.

  - Usability: The app must have a clean, intuitive UI15.

  - Portability: The app must run on both Android and iOS from a single Flutter codebase16.

4. System Analysis & Design

- Problem Statement & Objectives: To create a mobile app where users can create shared shopping lists and invite others to collaborate17. The core objective is to ensure any changes to a list appear in real-time on all collaborators' devices18.

- Software Architecture:

  - The project uses the BLoC (Business Logic Component) pattern for state management19. This separates UI (Screens) from business logic (BLoCs) and data/API calls (Services/Repositories).

  - BLoCs: AuthBloc, CartBloc, CartDetailBloc, ProductBloc.

  - Services: AuthRepository (handles Firebase Auth), FirestoreService (handles all Firestore CRUD operations), ProductRepository (provides product data).

  - UI (Screens): LoginPage, HomeScreen, ProductDetailScreen, CartListScreen, CartScreen, ProfileScreen.

  - Models: Shoe.

- Database Design & Data Modeling:

  - The app uses Cloud Firestore, a NoSQL document database202020.

  - Collections:

    - users: Stores user information. Each document ID is the user's uid from Firebase Auth. Contains fields like uid and email.

    - shoppingLists: Stores each shopping list. Contains fields like name (string), ownerId (string), collaborators (array of user UIDs), and items (a map of productId to quantity).

- Class Diagram (Key Models):

  - Shoe: id (String), name (String), brand (String), price (double), imageUrl (String).

  - AuthBloc: Manages auth state (AuthInitial, AuthLoading, Authenticated, Unauthenticated, AuthError).

  - CartBloc: Manages the list of all carts (CartsInitial, CartsLoading, CartsLoaded, CartsError).

  - CartDetailBloc: Manages a single cart's details and items (CartDetailInitial, CartDetailLoading, CartDetailLoaded, CartDetailError).

- UI/UX Design & Prototyping:

  - The project plan included creating wireframes for key screens: Login/Registration, Main Screen (all lists), and Detail View (single list)21.

  - Main Screens:

    - LoginPage: For email/password sign in and sign up.

    - MainScreen (BottomNav): Contains Home, Cart, and Profile tabs.

    - HomeScreen: Displays a searchable list of products.

    - CartListScreen: A tabbed view for "My Lists" (owned) and "Shared With Me" (collaborative).

    - CartScreen: Displays items in a specific list, with functionality to change quantity, remove items, and share the list.

    - ProfileScreen: Shows user email and a logout button.

- Technology Stack:

  - Framework: Flutter222222.

  - Language: Dart232323.

  - Backend & Database: Firebase (Firebase Authentication, Cloud Firestore)242424242424242424.

  - State Management: Flutter BLoC.

  - Dependencies: firebase_core, firebase_auth, cloud_firestore, flutter_bloc, equatable, intl.

  - Version Control: Git & GitHub2525.

- API Documentation: (Internal service methods)

  - AuthRepository: signUpWithEmailAndPassword(), signInWithEmailAndPassword(), signOut().

  - FirestoreService: createShoppingList(), getCartsStreamForUser(), getCartStreamById(), addProductToCart(), updateCartItems(), shareCartWithUser(), getCollaborators(), deleteCart(), leaveCart().

  - ProductRepository: getProducts(), getProductsByIds().

5. Implementation (Source Code & Execution)

- Structured & Well-Commented Code:

  - The code is structured into directories by function: bloc, models, screens, services, widgets.

  - The BLoC pattern ensures separation of concerns (logic from UI).

  - Error handling is managed via BLoC states (e.g., AuthError, CartsLoaded(actionError: ...)), which are then displayed to the user with SnackBars.

- Version Control & Collaboration:

  - The project was initialized in a Git repository and pushed to GitHub for version control26262626.

  - Repository: https://github.com/abdelrahmanTag772/step-up.git

- Deployment & Execution (README):

Step Up - Collaborative Shopping List App

A full-stack, real-time collaborative shopping list application for iOS and Android built with Flutter and Firebase.

System Requirements

  - Flutter SDK

  - Firebase Account (with a project set up)

Installation & Configuration

  - Clone the repository: git clone https://github.com/abdelrahmanTag772/step-up.git

  - Install dependencies: flutter pub get

  - Configure Firebase: Follow the FlutterFire CLI guide to add your own firebase_options.dart file for your Firebase project.

  - Ensure you have enabled Email/Password sign-in in Firebase Authentication and set up Cloud Firestore.

Execution Guide

  - Run the app: flutter run

- Executable Files & Deployment Link:

  - The project is built to run on both iOS and Android.

  - Release builds (APK/App Bundle for Android, IPA for iOS) can be generated following the official Flutter deployment guides27.

6. Testing & Quality Assurance

- Test Cases & Test Plan:

  - Auth:

    - A user can successfully sign up with a new email.

    - A user can successfully sign in with valid credentials.

    - A user cannot sign in with invalid credentials.

  - List Management:

    - A logged-in user can create a new list.

    - A list owner can delete their list.

    - A list collaborator can leave a shared list.

  - Item Management:

    - A user can add an item to a list from the product screen.

    - A user can increment/decrement the quantity of an item in the cart.

    - A user can remove an item from the cart.

    - A user must press "Save" to persist quantity changes.

  - Collaboration:

    - A list owner can share a list with another user's email28.

    - The shared list appears in the collaborator's "Shared With Me" tab.

    - When a collaborator adds an item, it appears in real-time on the owner's device29292929.

- Automated Testing: The project plan included writing Unit tests for core business logic30.

7. Final Presentation & Reports

- User Manual:

  - Getting Started: Download the app. Open it to the Login screen.

  - Signing Up: Enter your email and a password, then tap "Sign Up".

  - Logging In: Enter your registered email and password, then tap "Sign In".

  - Browsing: On the "Home" tab, you can browse all available products.

  - Adding Items: Tap on a product. On the detail screen, tap "Add to Cart". You can choose to add it to an existing list or create a new list.

  - Viewing Lists: Tap the "Cart" tab. You will see "My Lists" (you own) and "Shared With Me" (you are a collaborator).

  - Managing a List: Tap on a list to open it. Here you can:

    - Change item quantities using the +/- buttons.

    - Remove items using the "Remove" button.

    - Important: Tap the "Save" icon in the app bar to save your changes.

  - Sharing: In a list you own, tap the "Share" icon (person) in the app bar. Enter your friend's email to invite them.

  - Logging Out: Go to the "Profile" tab and tap "Logout".

- Technical Documentation: (See sections 4 and 5 above for System Architecture, Database Design, and API Documentation.)