Project Name

- App Name: Step Up

- Project Title: Collaborative Shopping List App

Project Idea

To build a full-stack, real-time collaborative shopping list application for both iOS and Android using Flutter and the Firebase suite. The app allows users to register, create shared shopping lists, and invite others to collaborate. Any changes to a list, such as adding an item or checking it off, appear in real-time on all collaborators' devices.

Team Members (pentaRae)

- Abdelrahman Ahmed Ibrahim Tageldin

- Ziad Mohamed Ali Abdulshafi

- Ziad Abdelhamid

- Asmaa Ebrahim Aboulhosoon Ebrahim

Work Plan

The project followed a 4-week development plan:

- Week 1: Setup, UI/UX, and Flutter Basics

  - Initialize the Flutter project and set up a Git & GitHub repository.

  - Create wireframes for login/registration, main list screen, and detail list view.

  - Code the static UI for these screens.

- Week 2: Firebase Integration and Authentication

  - Add Firebase to the Flutter project.

  - Implement user registration and login with Firebase Authentication.

  - Design and configure the Cloud Firestore database and set up security rules.

- Week 3: Real-Time CRUD and Testing

  - Implement Create, Read, Update, and Delete (CRUD) operations for lists and items.

  - Use Firebase's real-time capabilities to update the UI instantly.

  - Manage application state (using BLoC).

  - Write Unit tests for core business logic.

- Week 4: Collaboration, Finalizing, and Deployment

  - Implement the feature to invite other users to a list.

  - Perform end-to-end testing.

  - Prepare the application for release and generate signed builds (APK/App Bundle and IPA).

Roles & Responsibilities

All team members contributed equally across all aspects of the project, including UI/UX design, Flutter development (BLoC, UI), Firebase integration (Auth, Firestore), and testing.

KPIs (Key Performance Indicators) – Metrics for project success

- Real-time Synchronization: Changes to a shopping list (adding/removing items) are reflected on all collaborators' devices instantly.

- Security: Users must be authenticated to access or modify any data, as enforced by Firebase security rules.

- Cross-Platform: A single codebase delivers a functional application on both iOS and Android.

- Usability: The app emphasizes a clean and intuitive user interface.

Instructor

Eng/ Michael Hany

Project Files

You can find the full project files here: https://github.com/abdelrahmanTag772/step-up.git

License

This project is unlicensed.